SCHEDULE 1

LIST OF RAIL OR ROAD CROSSINGS

(clause 3)
	Name of rail or road crossing
A
	Street location of rail or road crossing
	Rail network location of rail or road crossing
	Description
	Rail Infrastructure Manager responsible
	Roads authority responsible

	 (
Albion Street
)
	30m west of roundabout
	222.160km
	Rail and cycleway/walk cross road
	
	

	Lowes Mount Road
	100m north of roundabout
	
	Rail and cycleway/walk cross road
	
	

	Gate 6
	200m north of roundabout
	
	Access to Borg Panels factory
	
	

	Bilray Park
	100m north of Gate 6
	
	Access to Bilray Park estate
	
	

	Clover Lane

	200m north of Bilray Park
	
	Rail and cycleway/walk cross road
	
	

	Clover Hills

	252- 250 Lowes Mount Rd
	
	Access to two properties
	
	

	Rutters Ridge Rd

	300m north of Clover Hills
	219.736km
	Rail and cycleway/walk cross road
	
	

	Johnston Property access
	??m north of Rutters Ridge  Rd
	
	Access to Johnstone property
	
	

	Garbage Tip

	
	
	Access to Garbage Tip
	
	

	Council Property access

	
	
	Access between council properties
	
	

	Hanrahan Property
 access
	
	
	Access between Hanrahan properties
	
	

	Black Bullock Rd
	
	217.180km
	Rail crosses road. Cycleway/Walk ends.
	
	




SCHEDULE 3
IDENTIFICATION, ASSESSMENT AND MANAGEMENT OF RISK 
(Clause 4)
	Name of rail or road crossing 
	Activities
	Identified risk
	Risk assessment
	Measures to manage risk
	Party responsible for managing risk
	Agreed timetable for implementing measures to manage risk

	Albion Street

	Road traffic, cycling/walking track
	Heavy traffic
No fence between rail and track
	Medium
	Gates across road.
5kph speed limit
Fence off track
	Train crew open close gates,
Council to fence. 
	

	Lowes Mount Road
	Road traffic
	Heavy traffic
	Low (no cycleway risk)
	Gates across road.
5kph speed limit
	Train crew open close gates
	

	Gate 6
	Factory traffic, cycling/walking track
	Large trucks crossing. Fencing inadequate
	Medium
	Gates across road.
5kph speed limit
Re-fence and sign
	Train crew open close gates,
Council to fence
	

	Bilray Park
	Infrequent traffic cycling/walking track
	Cycleway/walking track access.
Re-fencing required
	Low
Very visible crossing
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Clover Lane
	Light traffic.
cycling/walking track
	Traffic crossing rail
Cycleway/walking track access.
	Medium
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Clover Hills
	Property access
cycling/walking track
	Very light traffic
 Cycleway/walking track access.
	Low
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Rutters Ridge Rd
	Light traffic.
cycling/walking track
	Traffic crossing rail
Cycleway/walking track access.
	Medium
Very visible crossing
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Johnstone property access
	Infrequent  farm use cycling/walking track
	Cycleway/walking track access.
	Very low
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Garbage Tip
	Tip access traffic cycling/walking track
	Traffic crossing rail
Cycleway/walking track access.
	Medium
Very visible crossing
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Council property access
	Access between properties. Little use
	Cycleway/walking track access.
	Very low
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Hanrahan property access
	Access to property cycling/walking track
	Cycleway/walking track access.
	Very low
	5kph speed limit
Re-fence and sign

	Train crew observe speed limit. Council to re-fence
	

	Black Bullock Rd
	Traffic
	Traffic crossing rail
	Low
	5kph speed limit
Sign rail with limit
	Train crew observe speed limit.
	



Notes:	 Each crossing will be signed with the speed limit for the train crew to observe.
        	The cycleway/walkway will be signed with warning signs
	Roadways will be signed when trains are running
