SCHEDULE 1

LIST OF RAIL OR ROAD CROSSINGS

(clause 3)

| Name of rail or road crossing A | Street location of rail or road crossing | Rail network location of rail or road crossing | Description | Rail Infrastructure Manager responsible | Roads authority responsible |
| --- | --- | --- | --- | --- | --- |
| Albion Street | 30m west of roundabout | 222.160km | Rail and cycleway/walk cross road |  |  |
| Lowes Mount Road | 100m north of roundabout |  | Rail and cycleway/walk cross road |  |  |
| Gate 6 | 200m north of roundabout |  | Access to Borg Panels factory |  |  |
| Bilray Park | 100m north of Gate 6 |  | Access to Bilray Park estate |  |  |
| Clover Lane | 200m north of Bilray Park |  | Rail and cycleway/walk cross road |  |  |
| Clover Hills | 252- 250 Lowes Mount Rd |  | Access to two properties |  |  |
| Rutters Ridge Rd | 300m north of Clover Hills | 219.736km | Rail and cycleway/walk cross road |  |  |
| Johnston Property access | ??m north of Rutters Ridge Rd |  | Access to Johnstone property |  |  |
| Garbage Tip |  |  | Access to Garbage Tip |  |  |
| Council Property access |  |  | Access between council properties |  |  |
| Hanrahan Property access |  |  | Access between Hanrahan properties |  |  |
| Black Bullock Rd |  | 217.180km | Rail crosses road. Cycleway/Walk ends. |  |  |

SCHEDULE 3

IDENTIFICATION, ASSESSMENT AND MANAGEMENT OF RISK

(Clause 4)

| Name of rail or road crossing | Activities | Identified risk | Risk assessment | Measures to manage risk | Party responsible for managing risk | Agreed timetable for implementing measures to manage risk |
| --- | --- | --- | --- | --- | --- | --- |
| Albion Street | Road traffic, cycling/walking track | Heavy traffic No fence between rail and track | Medium | Gates across road. 5kph speed limit Fence off track | Train crew open close gates, Council to fence. |  |
| Lowes Mount Road | Road traffic | Heavy traffic | Low (no cycleway risk) | Gates across road. 5kph speed limit | Train crew open close gates |  |
| Gate 6 | Factory traffic, cycling/walking track | Large trucks crossing. Fencing inadequate | Medium | Gates across road. 5kph speed limit Re-fence and sign | Train crew open close gates, Council to fence |  |
| Bilray Park | Infrequent traffic cycling/walking track | Cycleway/walking track access. Re-fencing required | Low Very visible crossing | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Clover Lane | Light traffic. cycling/walking track | Traffic crossing rail Cycleway/walking track access. | Medium | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Clover Hills | Property access cycling/walking track | Very light traffic Cycleway/walking track access. | Low | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Rutters Ridge Rd | Light traffic. cycling/walking track | Traffic crossing rail Cycleway/walking track access. | Medium Very visible crossing | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Johnstone property access | Infrequent farm use cycling/walking track | Cycleway/walking track access. | Very low | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Garbage Tip | Tip access traffic cycling/walking track | Traffic crossing rail Cycleway/walking track access. | Medium Very visible crossing | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Council property access | Access between properties. Little use | Cycleway/walking track access. | Very low | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Hanrahan property access | Access to property cycling/walking track | Cycleway/walking track access. | Very low | 5kph speed limit Re-fence and sign | Train crew observe speed limit. Council to re-fence |  |
| Black Bullock Rd | Traffic | Traffic crossing rail | Low | 5kph speed limit Sign rail with limit | Train crew observe speed limit. |  |

Notes:	 Each crossing will be signed with the speed limit for the train crew to observe.

The cycleway/walkway will be signed with warning signs

Roadways will be signed when trains are running