|  | PO Box 299 Oberon NSW 2787 ABN 98 107 506 208 | Version | Reviewed By | Reference |
| --- | --- | --- | --- | --- |
|  |  | B - Rev 0 | Sec/SM | POL-006 |
|  |  | 22/03/2016 |  |  |
|  |  | Change Management Policy |  |  |

Change Management Policy

Document Status

| Version | Date | Revision | Prepared | Reviewed | Approved |
| --- | --- | --- | --- | --- | --- |
| Draft | May 2009 |  | SM (Fletcher) | SEC / OM | Management Committee |
| A | Draft | Rev.0 | SM (Fletcher) | SEC / OM | Management Committee |
| B | 22/03/16 |  | I Davis/T Arnison |  |  |

Revision Record

| Revision | Date Issued: | Description of change: |
| --- | --- | --- |
| Rev-0 | 22/03/16 |  |

1.	Purpose

To provide direction for the planning and safe implementation of change to OTHR rail safety activities and the OTHR Safety Management System.

2.	Scope

This process is to be applied to all proposed changes to:

2.1	Infrastructure including, but not limited to:

- Track and civil infrastructure

2.2	Procedures, processes and systems including, but not limited to:

- Infrastructure maintenance activities

- Safe working systems and procedures

2.3	Organisational Structure including, but not limited to:

- Creation or deletion of positions

- Changes to organisation hierarchy

2.4	Job roles and responsibilities

Any other proposed changes that may affect the safety of OTHR activities or impact on the safety of other parties including, but not limited to:

- interface with other engineering and operating systems

- equipment and non-rail infrastructure including roadways

- personal workplace safety

- changes to infrastructure or other standards.

3.	Actions

The OTHR Management Committee will collectively and as individuals ensure that no changes to OTHR infrastructure, procedures, processes and systems, organisational structure or job roles and responsibilities will take effect unless the processes described in this procedure are followed.

3.1	Requirements

Any proposed change which could affect safe operations including documentation, processes, governance or standards shall require the following:

- A risk assessment, conducted in accordance with the OTHR Risk Management Process;

- The identification of suitable controls;

- Consultation with affected internal and external stakeholders, including relevant rail safety workers; and

- A check that the proposed change conforms with relevant legislation, as part of identifying

a need for change.

3.2	Process

Where a change to OTHR’s operations or Safety Management system is identified, the System Manager shall prepare a Change Request for submission to the Committee at its next regular meeting.  Should an extraordinary change be identified, the System Manager shall request an urgent Committee  meeting to review the request.  The System Manager shall prepare documentation of the change for review by the Committee.  The Committee may accept or reject any proposed change

3.3	Approval

If the Committee rejects the change request then no further action shall be taken and the System Manager shall record the rejection, and the reasons for its rejection, in the Change Register and file any related documentation.

If the Committee approves the Change Request, the System  Manager shall arrange for the implementation of the agreed change, including the revision of any documents or processes.  Where mandated by the Rail Safety Act 2008, a Notification of a Change to Railway Operations” ONSR Form 8 will be prepared and submitted by the System  Manager to the Regulator for its approval together with any requested changes to OTHR’s Accreditation baseline documents.

Where an ONSR Form 8 has been submitted, no action will be taken with respect to the change until ONSR approval.

The System Manager shall complete all entries in the Change Register and when the change is implemented and completed, will file all related documentation.

3.4	Safety Validation

Before a significant change is implemented a Safety Validation will be done to ensure all safety aspects are addressed in the implementation.. The Safety Validation will cover each of the life cycle stages affected by the change .  This validation will be distributed to all interested parties and subject matter experts, where appropriate, for comment.  Safety Validation will only be undertaken by people who have the skills, knowledge and experience in the areas affected by a proposed change.

The System Manager will appoint a person who will be responsible for Safety Validation sign off. In some cases more than one person may need to sign off the safety validation.

No significant change shall be implemented before the Safety Validation is complete and approved by the Commitee.

4.	Safety Validation Officer

OTHR will appoint an individual to act as its Safety Validation Officer when required.