|  | PO Box 299 Oberon NSW 2787 ABN 98 107 506 208 | Version | Reviewed By | Reference |
| --- | --- | --- | --- | --- |
|  |  | B - Rev 4 | Sec/JHawkes | RM-001 |
|  |  | 04 September 2012 |  |  |
|  |  | Risk Management Procedure |  |  |

Risk Management Procedure

Document Status

| Version | Date | Revision | Prepared | Reviewed | Approved |
| --- | --- | --- | --- | --- | --- |
| Draft | 19th July 06 |  | SM (McMahon) |  | Management Committee |
| A | Nov 2006 | Rev.0 | SM (McMahon) | M Conners R Fletcher | Management Committee |
| A | 2007 | Rev.1 | SM (McMahon) | M Conners R Fletcher | Management Committee |
| B | 19 May 2009 | Rev.0 | SM (Fletcher) | SEC / TM | Management Committee |
| B | 02 June 2009 | Rev.1 | SM (Fletcher) | SEC / TM | Management Committee |
| B | 29 June 2009 | Rev.2 | SM (Fletcher) | SEC / TM | Management Committee |
| B | 06 October 2009 | Rev.3 | SM (Fletcher) | SEC / TM | Management Committee |

Revision Record

| Revision | Date Issued: | Description of change: |
| --- | --- | --- |
| 1 | 020609 | Consequence criteria adjusted at Extreme & Major end to better suit Heritage rail operations; Notifiable Occurrence added to definitions. |
| 2 | 290609 | Revision of the Risk Management Process to better reflect AS 4360 |
| 3 | 061009 | Added generic list to Pg 9; numbered Risk processes; corrected errors. |
| 4 | 040912 | Add workers responsibilities into section (e). & tidy formatting. |

# Purpose

The purpose of this procedure is to inform members and stakeholders of the OTHR process for the management of risks.

OTHR’s Risk Management System aims to ensure the development and maintenance of appropriate standards, procedures and rules to provide safe operational and engineering processes and systems. OTHR’s objective is to manage the risk of injury to people or damage to property such that the level is As Low As Reasonably Practicable.

# Key Risks and Controls

The key generic risks that can have an effect on the achievement of OTHR’s Risk Management objectives and the controls to manage those uncertainties are:

| Risk | Controls |
| --- | --- |
| Inadequate controls to reduce risk so far as is reasonably practicable (ALARP) Non compliance with relevant risk management requirements | - Focus on building and maintaining a culture of risk management; - Risk Management procedure systematically implemented with staff and relevant external stakeholders; - Effective linkages between the various sources of risk information; - Risk Management compliance monitoring and review processes in place; - Risk Management training delivered across the organisation; - Systematic internal and external audit mechanisms and corrective and preventive action procedures applied to the risk management process; - Systematic regulatory interface procedures in place. |

# Document Control

The Systems Manager designs the Risk Management Procedure based on ARTC models and AS 4360. This procedure is endorsed by the OTHR Committee of Management which accepts responsibility for the procedure’s accuracy and adequacy. The Systems Manager is responsible for maintaining the document’s currency and is the initial point of contact for all queries relating to this procedure.

# Definitions

The following terms are used within this document:

| Term | Definition |
| --- | --- |
| ALARP | As Low As Reasonably Practicable - the legal test as to whether a risk has been adequately managed. The likelihood and consequences of a risk must be weighed against the availability, effectiveness and cost of measures to eliminate or reduce the risk. |
| Causal factor | That which produces or affects a result. Used in this document to describe the cause contributing to a hazard or circumstance occurring. |
| Circumstance | A condition or set of conditions, leading to a risk event. The circumstance is often used to describe “what could go wrong”. |
| Consequence | Outcome or impact of an Event expressed qualitatively or quantitatively, in terms of loss (financial, damage, loss of life, time etc), that affects objectives. |
| Hazard | A source or a situation with a potential for causing an undesirable consequence e.g. harm in terms of human injury, damage to property or other loss. |
| Likelihood | A qualitative description of probability or frequency. |
| Member | Members include management, volunteers and paid staff and each must be a financial member of OTHR. |
| Nominated Risk Manager | The person appointed by a General Manager to manage an individual risk or collection of risks on his or her behalf. A nominated risk manager would be a competent and appropriately trained person who might be required to conduct risk assessments and recommend and/or implement controls. |
| Notifiable Occurrence | An accident or incident that has, or could have, caused significant property damage, or serious injury, or death OR is of a class prescribed by regulations. See NOC-001 – Notifiable Occurrences – Category A and B |
| Operational Risks | Day-to-day risks that are managed within the organisational structure and by existing risk control mechanisms, without the need for detailed strategic management oversight. |
| Residual risk | Risk remaining after implementation of risk treatment. |
| Risk | The chance of something happening or circumstances arising or changing that will have an impact upon objectives, measured in terms of likelihood and consequence. It encompasses both positive and negative impacts. |
| Risk Event | A risk event follows a particular set of circumstances and has an effect on objectives. |
| Risk Management | The culture, processes and structures that are directed towards the effective management of potential opportunities and adverse effects. |
| Risk Custodian | The Manager responsible for the identified risks. |
| Risk Register | An electronic or other storage facility for risk related information. |
| Safety Management System (SMS) | A comprehensive, fully integrated system to reduce safety risks through systematic application of safety management principles and processes. OTHR’s SMS is outlined in SMP-001 and associated policies and procedures. |
| Stakeholder | Those people who are, or may be affected by the risk or risk treatments. They may be individuals, groups of people or organisations. |
| Strategic Risks | Risks that may affect the operations or viability of the business that require senior management oversight. |

# Responsibilities

General:

Risk management is a continuous process that involves all OTHR members and each share the responsibility for the implementation of this procedure. Any member who becomes aware of a risk shall ensure that appropriate action is considered and taken.

- If the risk places any person or equipment in imminent danger, immediate action is to be taken to remove the risk or reduce it to an acceptable level, or

- Prevent any person placing themselves or equipment in danger, and

- Notify their immediate supervisor or some other senior member of OTHR.

Chief Executive Officer (President) is responsible for:

- Ensuring systems are in place for the identification and management of all risks;

- Ensuring systems are in place for the organisation to conform with the relevant government regulations; and

- The development, review and analysis of policies and practices to ensure risks comply with “as low as reasonably practicable” (ALARP) principles.

Systems Manager is responsible for:

- The development, implementation and oversight of the Risk Management system, including the Risk Register that has been incorporated into the Risk Management System to enable timely analysis and control of risks.

- Periodically reporting the status of the risk management system to the Safety Sub-Committee.

- Providing advice and reasonable assistance to other managers, other staff and relevant external stakeholders on their risk management obligations.

- Documenting and communicating this procedure to all relevant internal and external stakeholders.

- Ensuring that training in risk management is conducted for relevant OTHR staff and stakeholders.

- Reviewing and updating this procedure and associated documents.

- Preparing and submitting annual and other required Risk Management reports to the Management Committee.

Operations Manager / Finance Co-ordinator and Other Managers are responsible for:

- Planning and implementing processes for risk management within their area of responsibility in accordance with this procedure;

- Ensuring relevant, comprehensive information and training in risk management is provided to members, contractors and other stakeholders within their area of responsibility;

- Ensuring appropriate risk assessments are conducted for notifiable changes to OTHR infrastructure, or the Safety Management System.

- Monitoring and reviewing the effectiveness of the management of risk process in their area of responsibility and planning and implementing identified opportunities for improvement.

Nominated risk managers are responsible for:

- Ensuring project risks and controls are entered into the relevant risk registers and that these risks and the effectiveness of their controls are periodically reviewed;

- Managing an individual risk or collection of risks on behalf of the relevant Manager. Managers shall appoint as many nominated risk managers as is necessary to ensure that all risks for which they are responsible are adequately managed. Typically, a nominated risk manager would be a project manager, safety interface manager, compliance manager, operations support manager or other competent person who might be required to conduct risk assessments and recommend and/or implement controls.

Internal Auditor(s) is/are responsible for:

- Auditing the effectiveness of OTHR risk management documentation, processes and practices and the level of achievement of objectives;

- Presenting findings and recommendations and following up corrective and preventive actions;

- Preparing and submitting required audit reports to the Risk and Safety Committee; and

- Identifying and documenting risk management related risks as a part of the analysis of audit findings and entering them into the risk management database.

Team Leaders are responsible for:

- Identifying and communicating local worksite hazards and their controls to all personnel at that particular worksite; and

- Reporting significant risks to their OTHR manager for further action and possible inclusion within a risk register.

Employee/Volunteer/Workers are responsible for:

- Reporting all hazards, near miss incidents and injuries;

- Abiding by all safety rules and procedures, and

- Taking all reasonable care for the safety of themselves and others.

# Risk Management Process

AS 4360 defines the risk management process as: “the systematic application of management policies, procedures and practices to the task of communicating, establishing the context, identifying, analysing, evaluating, treating, monitoring and reviewing risk”.

The flow chart below is based on AS 4360 and shows a broad overview of OTHR risk management process.

ESTABLISH THE CONTEXT

Communicate and Consult

An over-arching responsibility is that of communicating information both internally and externally and to develop consultative processes within the same framework. OTHR’s project team has developed a communication plan for both internal and external stakeholders which relies on the application of both proven traditional methods and more advanced and modern technology. See OTHR Policy POL-008 (yet to be completed).

Objectives and Scope

The vision of Oberon Tarana Heritage Railway Inc. is to establish and operate a heritage tourist attraction that is nationally and internationally recognised as an exciting and personally rewarding experience for visitors as well as the local community.

OTHR’s specific objectives are:

- To retain the existing rail infrastructure between and including both the junction station at Tarana and the terminus at Oberon.

- To initially restore the 5.4 kms of line between Oberon Railway Station and Hazelgrove Siding and run rolling stock on this section of the track.

- To operate a heritage railway in consultation and co-operation with local councils, local landowners, other tourist groups and the broader Oberon and Tarana communities.

OTHR plans to establish a business which will be a tourist railway on the disused Oberon to Tarana railway line.  Stage One of the project will be to restore the track from Oberon Railway Station to Hazelgrove Siding.  Stage Two of the project will be to restore the line from Hazelgrove to Carlwood Siding and the final Third Stage will be the restoration of the line from Carlwood Siding to Tarana Railway Station.

The scope of the Risk Assessment in stage 1 covers the restoration and maintenance of the rail line between Oberon and Hazelgrove, a distance of 5.6km of 4’8 ½” (1435mm) gauge track. That will be followed by public passenger carrying using a diesel powered single car railmotor of the CPH class followed by utilisation of a two car passenger train hauled by an independent diesel locomotive.

Operations will consist of shuttle services on the line using a regular timetable of one weekend day and one midweek day. Trains will be crewed by volunteers and passengers are expected to be the general public, tour groups and specific invitees.

The route consists of a terminus station at Oberon with a shunting yard and run-around loop and small station and platform at Hazelgrove with a run-around loop. There are six (?) public road level crossings with four (?) minor property entrances along the route. Points to each run-around loop and to the yard are manually operated by a ground-frame. Safeworking is by staff and ticket and there are no signals in place at this stage. There will be only one train in operation.

Stakeholders

Internal stakeholders consist of the volunteer members of OTHR comprising Management, ordinary active members and other supporting members. External stakeholders consist of individuals, groups of people, organisations or statutory authorities who may be affected by OTHR’s risks or risk treatments.

Identified external stakeholders include, but are not limited to:

- The community in geographical proximity to the Oberon – Tarana railway line.

- Specific community groups, members of the public and businesses who are directly impacted by the re-opening of the line, including landholders, factories and plants who may have access over the line or adjacent to the line.

- Other community groups, heritage groups, special interest groups, lobby groups etc who may have an impact on or be affected by OTHR operations.

- The broader community, particularly when public operations commence. This includes special needs groups within the broader community such as the aged, disabled and disadvantaged and those with language differences including international visitors but with a particular emphasis on tourists and tourist groups.

- Commercial tourism and business groups who may have an interest in, or be affected by OTHR operations.

- Local Government organisations including Councils who have responsibilities where the line passes through their boundaries. This includes Oberon Council in stage 1 (Oberon to Hazelgrove) and stage 2 (Hazelgrove to Carlwood) and Bathurst and Lithgow Councils in later stages.

- State Government authorities, representatives, statutory authorities and regulatory bodies who may be impacted by or contribute to OTHR operations. This may include rail regulatory authorities; road authorities; essential services such as Electricity, Gas, Water, Communications etc.; fire and rescue services; police; health authorities; environmental authorities; educational institutions etc.

- Federal Government authorities and organisations which affect regulation and control of OTHR operations and which may be impacted by or contribute to OTHR operations.

IDENTIFY THE RISKS

A risk is made up of a number of components. The components usually include a hazard, or combination of circumstances, leading to a risk event that has an effect on objectives. There may be a number of causal factors leading to the risk event. The risk is measured in terms of consequence and likelihood.

The aim of risk identification is to generate a comprehensive list of sources of risks and events that might have an impact on the achievement of each of the objectives. In other words, the first step is to work out:  What Can Happen.

Having identified risks from various sources, it is necessary to work out: How the Risk Can Happen.

Identified risks are entered into a Risk Register and are later analysed in greater detail.

Overview

Comprehensive identification of the hazards faced by OTHR is vital to ensure further analysis is possible. All risks should be included whether or not they are under the control of OTHR.

The aim is to produce a list of hazards or sources of risk to be placed into the Risk Register to allow them to be considered in greater detail.

Methods of Identification

Methods used to identify risks include checklists, brainstorming, experience and historical records, stakeholder consultation, flow charts, systems and scenario analysis and systems engineering techniques. The approach taken will depend on the type of activities and risks under review and is at the discretion of the nominated risk manager.

Brainstorming

Brainstorming sessions should encompass as many stakeholders as possible and include people who are suitably qualified and or experienced in the activity to be assessed.

Checklists

An extensive although not exhaustive list of sources of generic risk is included on the next page. Checklists should be used as a “memory jogger” during risk assessments to aid in the capture of risks that might otherwise be overlooked.

CHECKLIST

| Events Listing: - Collision - Communications irregularity - Derailment, - Fire - Level crossing irregularity - Loading irregularity - Locomotive irregularity - Near miss Other incidents with serious potential: - Personal behaviour irregularity - Personal fitness irregularity - Rollingstock irregularity - Safeworking irregularity - Schedule irregularity - Security irregularity - Signage irregularity - Signaling irregularity - Signal passed at danger (SPAD) - Slip, trip or fall - Track irregularity - Train integrity irregularity Other party involved: - Train - Rolling stock - Road Vehicle - Trespasser - Contractor - Member of Public - Suspected Suicide - Animal - Infrastructure - Obstruction - Missile - Building - Road Authority - Other Object | Location Type Listing: - Running Lines - Yards and Sidings - Level Crossing - Pedestrian Crossing - Rail Corridor (land adjacent to track) - Buildings and Structures Add Your Suggestions: ………………………………………………………………… ……………………………………………………………….… ………………………………………………………………… ……………………………………………………………….… ………………………………………………………………… ……………………………………………………………….… ………………………………………………………………… ……………………………………………………………….… ………………………………………………………………… ……………………………………………………………….… ………………………………………………………………… ……………………………………………………………….… |
| --- | --- |

ANALYSE THE RISK

Once the risks and their causes have been identified, the next step is to analyse the risks to prevent them becoming hazardous events.

Review Existing Controls

There may already be controls in place to mitigate risks and to prevent hazardous consequences. These may not be recognized as risk controls but they have been put in place to protect the safety of volunteers and the public. In the case of OTHR, these controls include preventative measures such as:

- Minimum safety training standards for all volunteers (basic induction training),

- Competent and professional managers on the Committee of Management,

- Additional levels of safety training for volunteers (eg. Category 3 training).

- Mandating and provision of basic Personal Protective Equipment for volunteer Rail Safety Workers.

- Implementation of rules and procedures to prevent hazardous consequences. These include but are not limited to:

  - Toolbox safety meetings,

  - Site notices,

  - Safety Policies

  - Standard Operating Procedures

  - Job Safety (Risk) Analyses

  - Safety Reports

- Preventative Maintenance of plant and equipment.

- Communication to volunteers via newsletters, a website and newspaper articles.

- Communication within the committee of management by means of email and private web pages for documentation.

Some measures can be considered to mitigate the consequences of a hazardous event. These include but are not limited to:

- Site emergency access plans.

- Effective training of rail safety workers in emergency response.

- Pre-arranged agreements for emergency access with services such as fire and ambulance.

- Incident management plans and procedures.

- Fire prevention procedures carried out with the co-operation of fire authorities.

- Planned education campaigns to inform the public about OTHR level crossings.

- Standard operating procedures which deal with procedures to minimize risk.

Likelihood

Having identified the risks, a qualitative assessment of the probability or frequency of the event occurring must be made. On the basis of the number rail safety workers, the following criteria appear acceptable.

OTHR: LIKELIHOOD CRITERIA

| RARE | UNLIKELY | POSSIBLE | LIKELY | ALMOST CERTAIN |
| --- | --- | --- | --- | --- |
| Theoretically possible but not heard of in Australia | Has happened in rail industry in Australia. Unlikely in OTHR Operation. | Heard of in Heritage railway operations. Possible in OTHR Operation. | Some reported for Heritage railway operations. Happens every year in rail industry in Australia | Has occurred or is expected every year in OTHR’s Heritage rail Operation. |

Note: Criteria designed for medium Heritage Railway operation. Between 10 and 100 railway safety workers

Consequence

Refers to the outcome or impact of an event and may be expressed qualitatively or quantitatively. There can be more than one consequence from one event.

OTHR: CONSEQUENCE CRITERIA

| NOT SIGNIFICANT | MINOR | MODERATE | MAJOR | EXTREME |
| --- | --- | --- | --- | --- |
| 1 or more minor injuries. (First aid treatment on site only.) | 1 or more minor injuries ( off-site Medical Treatment required) | A Category “B” Notifiable Occurrence (NOC). | 2 to 10 serious injuries requiring hospitalisation. Category “A” (NOC) | 1 or more fatalities and/or more than 10 serious injuries. Category “A” (NOC) |

Note: 1). Criteria designed for medium Heritage Railway operation. Between 10 and 100 railway safety workers 2). Refer to NOC-001 – Notifiable Occurrences – for Category A and B definition.

Risk Evaluation

Risk evaluation refers to the process of comparing the level of risk against risk criteria. Risk evaluation assists in decisions about risk treatment.

EVALUATE THE RISK

Developing risk criteria requires decisions to be made on specifically which risks are to be evaluated, and may be based on any number of types of criteria, such as humanitarian, social, environmental, operational and financial.

In order to evaluate the risk OTHR has developed the Risk Ranking Matrix shown on the next page. When using the matrix consider the following:

- Partitioning the risk across many hazards and evaluating each against a matrix alone may lead to a hazard being assessed as low, whereas the total system risk may be in a higher category. The individual risks may be considered low, but collectively the risks may contribute to a higher overall likelihood of occurring (or more severe consequence). Analysing individual risks without looking at the overall system may lead to flawed decisions.

- Use of this matrix alone is not enough to demonstrate ALARP (As Low As Reasonably Practicable). It must be demonstrated that there are no other reasonably practicable measures that can reduce risk further.

Likelihood –Severity Risk Ranking Matrix

Risk assessments are performed with the help of the matrix below that allows incident likelihood and consequences to be quantified. The matrix used by OTHR has been adapted from Australian Standard 4360 (2004) Risk Management and an ARTC model.

| Oberon Tarana Heritage Railway Inc. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Consequence (Cons) |  |  |  |  |
| Likelihood (Lik.) | Not Significant 1 | Minor 2 | Moderate 3 | Major 4 | Extreme 5 |
| 5 ALMOST CERTAIN | MEDIUM 3 | MEDIUM 3 | HIGH 4 | VERY HIGH 5 | VERY HIGH 5 |
| 4 LIKELY | LOW 2 | MEDIUM 3 | HIGH 4 | VERY HIGH 5 | VERY HIGH 5 |
| 3 POSSIBLE | LOW 2 | LOW 2 | MEDIUM 3 | HIGH 4 | HIGH 4 |
| 2 UNLIKELY | VERY LOW 1 | LOW 2 | LOW 2 | MEDIUM 3 | MEDIUM 3 |
| 1 RARE | VERY LOW 1 | VERY LOW 1 | LOW 2 | LOW 2 | MEDIUM 3 |
| RATINGS IN ALL FIELDS Numbered 1 to 5 where 5 is an undesirable level. | RISK LEVEL Very High - Intolerable 5 High - Prompt Action Required 4 Medium - Proceed with Caution (Tolerable if ALARP) 3 Low - Plan for corrective action 2 Very Low - Acceptable 1 |  |  |  |  |

### RANKING THE RISK

There are 2 stages in assessing the likely risk of a railway operation:

- Assessing the Inherent or Unmitigated Risk.

- Re-assessing to arrive at the Residual Risk when CONTROLS are put in place.

In Stage 1 - we consider:

- The Likelihood of the risk event occurring (on a scale of 1 to 5) AND,

- The probable Consequence if the unmitigated risk event occurs (scale 1 to 5).

In Stage 2 - we consider:

- The revised Likelihood of the risk event occurring if Effective Controls are used (on the same Likelihood scale of 1 to 5) AND,

- The probable Effectiveness of the Controls, PEC (scale 1 to 5).

In both Stages the predicted numbers are summed to arrive at an indicator of Likely Risk.

Method:

Use the tables on the next page as a guide to the scale values 1 to 5

Example: Working in a railway environment can often create hazards e.g. when unloading rolling stock from a truck, uneven ground, holes or obstacles could lead to Slips, Trips and Falls causing Injury.

Stage 1 - Assess the Inherent Risk (no controls) by ranking the Likelihood of it occurring and the Probable Consequence

Likelihood - 4	Consequence - 3	RISK (add the two) = 7

(7 is a bad risk ranking - HIGH on the Risk Table below - the operation needs effective controls)

| RISK LEVEL |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| VERY LOW | VERY LOW | LOW | LOW | MEDIUM | HIGH | VERY HIGH | VERY HIGH | VERY HIGH |

Stage 2 - Assess the Residual Risk (after controls) by ranking the Likelihood of it now occurring and the Probable Effectiveness of the Control/s (PEC)

Likelihood - 2	PEC - 2	RISK (add the two) = 4

(4 is an acceptable risk ranking as it is rated LOW on the Risk Table above)

RISK LEVEL Very High - Unacceptable (Intolerable) 8 - 10 High - Prompt Action Required (Intolerable) 7 Medium - Proceed with Caution (Tolerable if ALARP) 6 Low - Plan for corrective action 4 - 5 Very Low - Acceptable 2 – 3 ALARP = As Low As Reasonably Practicable

The final stage is to Assess whether the Risk is As Low As Reasonably Practical (ALARP)

Risk Ranking Matrix

|  |  | Consequence (Cons) - NO Control/s |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Not Significant 1 | Minor 2 | Moderate 3 | Major 4 | Extreme 5 |
| 5 ALMOST CERTAIN | L I K E L I H O O D (L’hd) | MEDIUM 6 | HIGH 7 | VERY HIGH 8 | VERY HIGH 9 | VERY HIGH 10 |
| 4 LIKELY |  | LOW 5 | MEDIUM 6 | HIGH 7 | VERY HIGH 8 | VERY HIGH 9 |
| 3 POSSIBLE |  | LOW 4 | LOW 5 | MEDIUM 6 | HIGH 7 | VERY HIGH 8 |
| 2 UNLIKELY |  | VERY LOW 3 | LOW 4 | LOW 5 | MEDIUM 6 | HIGH 7 |
| 1 RARE |  | VERY LOW 2 | VERY LOW 3 | LOW 4 | LOW 5 | MEDIUM 6 |
| RATINGS IN ALL FIELDS Higher Numbers are an undesirable level. Risk Level is the sum of the Likelihood and Probable Effectiveness of Control/s |  | 1 Most Effective | 2 Very Effective | 3 Moderately | 4 Not Very | 5 Least Effective |
|  |  | Probable Effectiveness of Control/s (PEC) |  |  |  |  |
|  |  | RISK LEVEL Very High - Unacceptable (Intolerable) 8 - 10 High - Prompt Action Required (Intolerable) 7 Medium - Proceed with Caution (Tolerable if ALARP) 6 Low - Plan for corrective action 4 - 5 Very Low - Acceptable 2 – 3 ALARP = As Low As Reasonably Practicable |  |  |  |  |

LIKELIHOOD CRITERIA (L’hd)

| RARE | UNLIKELY | POSSIBLE | LIKELY | ALMOST CERTAIN |
| --- | --- | --- | --- | --- |
| Theoretically possible but not heard of in Australia | Has happened in rail industry in Australia. Unlikely in OTHR Operation. | Heard of in Heritage railway operations. Possible in OTHR Operation. | Some reported for Heritage railway operations. Happens every year in rail industry in Australia | Has occurred or is expected every year or every few years in OTHR’s Heritage rail Operation. |
| 1 | 2 | 3 | 4 | 5 |

CONSEQUENCE CRITERIA (Cons)

| NOT SIGNIFICANT | MINOR | MODERATE | MAJOR | EXTREME |
| --- | --- | --- | --- | --- |
| 1 or more minor injuries. (First aid treatment on site only.) | 1 or more minor injuries ( off-site Medical Treatment required) | A Category “B” Notifiable Occurrence (NOC). | 2 to 10 serious injuries requiring hospitalisation. Cat. “A” (NOC) | 1 or more fatalities and/or more than 10 serious injuries. Cat. “A” (NOC) |
| 1 | 2 | 3 | 4 | 5 |

See Notifiable Occurrences for definition of Category A & B Occurrences

PROBABLE EFFECTIVENESS OF CONTROLS (PEC)

| MOST EFFECTIVE | VERY EFFECTIVE | MODERATELY EFFECTIVE | NOT VERY EFFECTIVE | LEAST EFFECTIVE |
| --- | --- | --- | --- | --- |
| Implementing the stated control/s has the greatest probability of effectively lowering the risk. | Implementing the stated control/s has a good probability of effectively lowering the risk. | Implementing the stated control/s will be moderately effective in the probability of lowering the risk (acceptable) | Implementing the stated control/s will have some effect on the probability of lowering the risk (acceptable only if ALARP) | Implementing the stated control/s has the least probability of lowering the risk and would be UNACCEPTABLE for a hazardous operation |
| 1 | 2 | 3 | 4 | 5 |

Reviewing the risk

| Risk Level | MANAGEMENT ACTION REQUIRED | Reviewed Within: |
| --- | --- | --- |
| Very High | Immediate action required / control obligatory - The Respective GM will immediately discuss control actions and options with Nominated Risk Managers. - Agreed control actions are promptly implemented by the Nominated Risk Manager. - The CEO (President) is informed immediately, and the Risk & Safety Committee is made aware of the risk as soon as practicable. Review period: Very High risks should be reviewed at a period of no longer than every six months unless review is triggered earlier (ie. through incident investigation, audit findings etc). | 6 Months |
| High | Senior Management attention is needed and expected - Nominated Risk Manager convenes special group/meeting/reviews to prepare control actions and other initiatives. - Risk & Safety Committee is made aware of risk. - Respective GM will expect regular feedback on status/progress of risk controls. Review period: High risks should be reviewed at a period of no longer than every 12 months unless review is triggered earlier (ie. through incident investigation, audit findings etc). | 12 Months |
| Medium | Management responsibility must be clear and specified - The Risk & Safety Committee and the respective General Manager (GM) must be made aware of risk. - Will require direction, action, or decision from the Nominated Risk Manager. - Included in normal reporting processes. Review period: Medium risks should be reviewed at a period of no longer than every 24 months unless review is triggered earlier (ie. through incident investigation, audit findings etc). | 24 Months |
| Low | Manage by routine OTHR procedures - Neither OTHR Management nor the Risk & Safety Committee require any special reporting requirements. - May require some minor direction, action, or decision from the Nominated Risk Manager. - Normal OTHR business practices in place are sufficient to manage this risk. Review period: Low risks should be reviewed at a period of no longer than every 36 months unless review is triggered earlier (ie. through incident investigation, audit findings etc) | 36 Months |
| Very Low | Manage by routine OTHR procedures - Neither OTHR Management nor the Risk & Safety Committee require any special reporting requirements. - Normal OTHR safety practices in place are sufficient to manage this risk. Review period: Low risks should be reviewed at a period of no longer than every 36 months unless review is triggered earlier (ie. through incident investigation, audit findings etc) | 36 Months |

TREAT THE RISK

This is the process of selection and implementation of measures to modify risk. The term ‘risk treatment’ is sometimes used for the measures themselves.  Risk treatment measures can include avoiding, modifying, sharing or retaining risk.

In order to reduce risks to the lowest possible level and to identify options to control risk, OTHR uses the “As Low As Reasonably Practicable” model and to achieve this end, the risks are treated using an established Hierarchy of Controls. Both of these procedures are described below:

ALARP - As Low As Reasonably Practicable

For OH&S and Rail Safety related risks, OTHR has adopted the “As Low As Reasonably Practicable” (ALARP) principle when addressing the evaluation and control phase of the assessment. The Nominated Risk Manager responsible for ensuring that the risk assessment is conducted must ensure that records are maintained to demonstrate the use of this principle in selecting final risk controls. The basic principle of ALARP is to consider all possible controls and provide justification for adopting or rejecting those identified controls.

Further detail on the principles and practical application of ALARP is included in OTHR’s Guidelines on “So Far As Is Reasonably Practicable”. (RM-003 Guideline for ALARP- this document should be read in conjunction with RM-001).

ALARP requires risks to be reduced so far is reasonably practicable. To achieve this, the risk must be treated using the hierarchy of controls, with the highest control (elimination) being the most desirable. In the case that a risk cannot be eliminated, the reason for this must be documented. The hierarchy of controls must be considered when identifying possible controls, and justification for adopting or rejecting these options must be clearly documented to comply with ALARP principles. In some cases, a combination of measures will be required.

Hierarchy of Controls

The hierarchy of controls is as follows, from most desirable (elimination) through to least:

| Desirability | Control | Description |
| --- | --- | --- |
| Most Least | Elimination | Removing or otherwise eliminating the risk. |
|  | Substitution | Substituting the hazard that gives rise to the risk with a hazard that gives rise to a lesser risk. |
|  | Isolation | Isolating the hazard from the person put at risk. |
|  | Design/ Engineering | Minimising the risk through engineering means. |
|  | Administrative | Minimising the risk through administrative means (for example, by providing appropriate training, or adopting safe work practices) |
|  | Individual | For example - Personal Protective Equipment |

Identify the Options

In order to identify the best options and to select appropriate responses it is necessary to set out the process in a meaningful way. OTHR uses a register to set out the procedure described above.

The purpose of the risk register is to provide a record of all identified risks relating to the objectives of OTHR. OTHR conducts Risk Analysis (evaluation) of all jobs, projects, tasks, procedures and activities. These analyses are entered in the Risk Register and allow a range of hazards, risks, control measures and plans to be further evaluated.

From this we can select the best responses. This ultimately leads to appropriate treatment of the risks. Risk registers act as a tool in support of managers when managing risks and help drive risk management activities

The Risk Register allows OTHR to:

- Determine the hazards and identify the inherent risks, based on the nature and extent of our operations;

- Consider the likelihood of the risk eventuating if no controls were in place and the consequences of this;

- Identify any existing or possible controls for the risk, review incident data to identify incidents in the recent past, consider the likelihood of the risk eventuating with the existing controls in place and the consequences of this, and assess the level of residual risk using the Likelihood – Severity Risk Ranking Matrix above: and,

- Decide whether the residual risk is acceptable and, if it is not, develop a plan to implement improved controls.

Once a control plan has been developed, the associated likelihood and consequence shall be revised to reflect the anticipated risk level once controls have been applied. Detailed information on the control of risks, hierarchy of controls, and developing control and control plans is in RM-004 Risk Management Procedure Instructions.

Monitor and Review

Once a control has been implemented, the adequacy and effectiveness of the control must be monitored and reviewed as detailed in the risk control plan. Review periods shall be developed in accordance with the Table – Risk Priority Action and Review (above). The maximum review period shall not exceed three years (36 months). Nominated review dates must be entered into the appropriate risk register.

Depending on the type of control, review mechanisms could include:

- Periodic review by nominated risk manager;

- Statistical analysis;

- Formal audit process; and

- Talking to affected people to get feedback on the effectiveness of the control.

Review of a control should take place soon after implementation and then at intervals dependent on the level of risk and anticipated effectiveness of the control. All officers of the OTHR are expected to continuously review risks within their control, and to raise issues of concern with their Managers, members of the executive team or the CEO.

The Systems Manager will audit the risk management process and report the findings to OTHR Management Committee, which will review this procedure periodically.

The central risk register offers the tools to support the review process and is required to be kept

up to date by the Document Controller. Managers should take risks and their proposed controls into account during the budget planning process.

Key Records and Reports

Formal risk assessment
Formal risk assessments must be carried out by appropriately trained personnel and submitted to the relevant Systems Manager for further action as deemed necessary. Nominated risk managers are responsible for appropriate filing and management of documents in accordance with OTHR Records Management Systems Procedure.

A formal, documented Risk Assessment must be conducted when notifiable changes are planned to OTHR’s Safety Management System. The process for conducting a Risk Assessment will follow OTHR’s RM-004 Risk Management Procedure Instructions (under development).

The Nominated Risk Assessor must have demonstrated sufficient experience and/or training in order to conduct the assessment. This may be achieved by:

a.	having completed a formal training course; and/or

b.	having completed an external training course based on AS/NZS 4360; and/or

c.	having facilitated previous risk assessments; and/or

d.	having the procedure reviewed by a qualified trainer accepted by OTHR.

Risk Registers

All risks are to be entered into the appropriate risk register, which contains all identified OTHR risks, the current and past status of risks, their control status and processes in place to control them. Risks within the registers are to be maintained by the responsible Manager and Nominated Risk Managers.

Resource Requirements

In order to conduct effective risk management throughout the organisation, the following resources are required:

Capable personnel with the ability to conduct Risk Assessments and develop and maintain risk management documentation on an ongoing basis;

- Capable internal auditors as detailed in audit procedures.

- Risk registers compliant with legislative requirements; and

- Appropriate risk management procedures and reporting forms.

Reference Documents

This procedure refers to the following documents:

- OTHR POL-001 Safety Policy

- OTHR Risk Management Self Audit Form

- AS4360: 2004 Risk Management

- AS4292.1:2006 Rail Safety Management

- RM-01 - ARTC Risk Management 2009 V6

- RMWI 1 - ARTC Risk Assessment Process V1.0

- RMWI 3 - ARTC SFAIRP V1.0

NOTES: