| # Prepared By | Name Matt McMahon | Signature |  | I / We have read and understand this JSA and will apply the control measures as listed. (All persons working on this job to sign below or on attached signature sheet.) |
| --- | --- | --- | --- | --- |
| # Reviewed By | Name | Signature |  |  |
| President | Shane Moorhead |  |  |  |

| ## Job Location | Hazelgrove to Oberon |
| --- | --- |
| Job Details | Sleeper Removal and Replacement |
| Plant and Equipment Required | Hand tools, oxy & acetylene, power tools, compressed air, generators, bobcat loaders, mini excavators, lighting, lifting equipment & PPE. |

|  | A | B | C | D | E |  | Hazard Risk Assessment | Likelihood of Occurrence | Severity of Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| I | 1 | 2 | 4 | 7 | 11 |  | ## Rating 1 - 6 High Risk | ## I Expected To Occur | A Fatality |
| II | 3 | 5 | 8 | 12 | 16 |  | Rating 7 – 15 Medium Risk | II Common | B Permanent Disability |
| III | 6 | 9 | 13 | 17 | 20 |  | Rating 16 – 25 Low Risk | III Sometimes | C Lost Time Injury |
| IV | 10 | 14 | 18 | 21 | 23 |  |  | IV Rarely | D Medical Treatment |
| V | 15 | 19 | 22 | 24 | 25 |  |  | V Highly Unlikely | E First Aid Injury |

Member’s name and signature I / We have read and understand this JSA and will apply the control measures as listed. (All persons working on this job are to sign below or on attached signature sheet.)

| ## Name | Signature | Name | Signature | Name | Signature |
| --- | --- | --- | --- | --- | --- |

A  Brief description of the task.

Most of the current sleepers in the Hazelgrove to Oberon section were laid in 1923 and the years following and most now need to be replaced.

To replace the old sleepers grass and debris must first be removed from the bench ensuring the tops of the old sleepers are exposed. Any loose base material is removed to the side so it can be used later to help set the new sleeper in place.

Any loose dog spikes and chairs are then removed with the latter being retained for re-use. A section of line is then lifted using special jacks. As the rails are lifted the decayed and rotten sleepers will/may fall off the rails. The sleeper remains will then be removed and the formation cleaned out ready to accept the new sleeper.

The replacement sleepers are then placed at the marked centre positions (generally 600mm). The rail is then lowered back onto the ‘new’ sleepers. The position of the sleeper is then set at 400mm protruding from the reference rail (generally the northern rail).  Holes are drilled and dog spikes driven in the reference rail side for a section of line. Returning to the start of the section, the rail gauge is checked, before the other side of the section of sleepers is drilled and spiked.

Where possible sleepers are removed and ‘new’ sleepers inserted by means of the Council excavator. Great care is needed when working near the excavator.

Replacement (second-hand) sleepers are currently stored near the tip and will be supplied as required to laying teams. Old sleepers are collected periodically and graded for future use or re-sale for fundraising.

| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Know your work area. | You may enter the wrong area and be unaware of the Hazards within. | 6 | Ensure you are in the correct area, and are fully aware of the control measures for the hazards within. | 23 | Everybody |
| 2 | Access to work area | Environmental Hazards, Vehicle hazards, overloading, erratic driving | 14 | Be aware of the conditions and the requirements to access the site, Only travel with a licensed/certified operator, and never overload a vehicle. | 25 | Everybody |
|  |  | In the event of a major Incident or Accident | 15 | Be aware of OTHR operational procedures & the Emergency response plan. Know who the first aiders in your team are. If in doubt ask your Team Leader | 25 | Everybody |
| 3 | Grass and debris removal | Finding Sharp and eroded edges | 7 | Remove if possible or make safe, advise your team leader if unable to remove, Hazard location to be marked. | 20 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 3 | Grass and debris removal (cont.) | Finding Snakes and Other wild life. | 3 | Be aware of the dangers of snake bite, avoid contact where possible, know how to treat if bitten. If other wildlife is located then advise your team leader. | 24 | Everybody |
|  |  | Using various Hand Tools. | 7 | Avoid make-shift tooling, ensure tools are in good order, ensure you are familiar with the operation of the tool and the task requirements. Wear correct PPE at all times. | 20 | Everybody |
|  |  | Sparks and Fires from Hot work, machinery, hand tools and cigarettes. | 8 | Be aware of fire danger requirements, a Hot Work Permit may be required. This may have additional control measures. Direct sparks and hot metal spray away from persons, buildings and plant. Never light a fire without some way of controlling it! | 23 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 3 | Grass and debris removal (cont.) | Poor posture while working leading to Fatigue. | 13 | Ensure correct lifting methods are used at all times. Get help if required. Maintain fluid levels. Work in comfortable clothes and positions that suit the task. Rest if required. | 20 | Everybody |
|  |  | Finding Hidden Dangers while clearing the bench. | 18 | Be aware of collapsed areas near culverts and covered holes in the Bench, Prod suspect areas prior to work to ensure a sound footing. Notify the team leader if in doubt | 23 | Everybody |
| 4 | Sleeper removal and replacement | Over working causing Fatigue & Dehydration. | 6 | Take turns with heavy equipment. Maintain fluids by drinking plenty of water. Advise team leader if you feel unwell | 23 | Everybody |
|  |  | Hammer Blows from erratic swings and lack of operator skill. | 7 | Ensure good footing and a firm grip. Avoid makeshift drifts and punches. Ensure swing area is clear. Use correct tool for Job. | 23 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 4 | Sleeper removal and replacement (cont.) | Back Injuries, Slips and Falls. | 3 | Ensure correct lifting methods are used at all times. Get help if required. Do not take Risks. Use mechanical methods if possible. Avoid working in slippery areas. Ask the team Leader if unsure | 25 | Everybody |
|  |  | Working with and around Mobile Plant | 2 | Be careful when working near operating plant, ensure the plant operator is aware of your duties and location at all times. Never approach operating plant from the rear, after gaining the operators attention approach from the front or cabin side of the machine if you wish to speak to them. Wear correct PPE (including helmet if within 5m of machine). | 21 | Everybody |
|  |  | Manual handling of objects with Sharps that may cause Splinters. | 17 | Use gloves when handling sleepers. Remove hazards prior to installing if possible. | 23 | All |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 4 | Sleeper removal and replacement (cont.) | Working in Fumes from mobile plant , chemicals or welding, cutting & Grinding | 6 | Never work below power operated machinery. Exhaust fumes can be deadly. If fumes from plant are affecting you, notify your team leader and move away. | 19 | Everybody |
|  |  | Rail Lifting equipment jacks and crowbars) to raise and lower the rails as the sleepers are changed | 8 | Use in accordance with manufactures recommendations; ensure sound footings under jacks. Ensure team members involved in lifting the rail are aware of the process. Never place any part of your body under the lifted load. Pack as you Jack. Don’t sit on crowbars. | 23 | Rail Lifting and Lowering team |
|  |  | Working on or near Heights and Depths | 14 | Be aware of deep cattle stops and some culverts. When working on or near these take special care not to fall into an open void. | 25 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 4 | Sleeper removal and replacement (cont.) | Working around Pinch points | 9 | Be aware of pinch points when workings near joints in the rail; near jacks and bars; and as the rails are re-bedded onto the sleepers. | 11 | Rail lifting and lowering team |
|  |  | Faulty power tools leading to Electrocution | 15 | Ensure Power tools are tagged and leads are placed as required in a safe manor. | 25 | All |
| 5 | Weather conditions | Heat Stress from exposure to hot sun or over doing it. | 6 | If dizzy, light headed and your urine smells and is dark in colour then you are probably suffering heat stress and are dehydrated. Advise your Team leader urgently. Drink plenty of water and find some shade. | 23 | Everybody |
|  |  | Working in Extreme Cold and wet Conditions | 14 | Use common sense to make a team decision about working in very cold or wet conditions. Your welfare is our concern. Talk to your team leader. No Task is that important that it cannot wait until tomorrow. | 25 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 5 | Weather conditions (cont.) | Slippery and Boggy surfaces | 13 | Avoid working in hazardous areas, wait until weather conditions improve or control measures are in place to minimise the risk. Avoid operating machinery in unstable areas. Use hard surfaces and existing access roads for the movement of machinery within the easement. | 20 | All |
|  |  | Flash Flooding | 18 | Ensue culverts and drains are free from debris, plant and equipment. Avoid creek beds and drains in heavy rain. | 25 | All |
| 6 | Light Earthworks | Lack of correct control of machinery leading to erratic movements. | 15 | Only operate machinery if you hold the correct Work cover ticket or have OTHR certification to operate the plant or equipment. | 24 | Everybody |
| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 6 | Light Earthworks (cont.) | Entrapment in Rotating equipment | 15 | Ensure a suitable buffer is between you and the plant, OTHR recommends a minium of 5m for light mobile plant. Never clear rotating equipment unless it is completely stopped and made safe. | 24 | Everybody |
|  |  | Working in Wet & Slippery surfaces | 13 | Maintain min distance at all times. Only Operate if safe to do so. Avoid boggy areas. . | 20 | All plant crews |
|  |  | Working in Excessive Dust and debris | 7 | Avoid working soil to powder, Use water if required to control dust. Do not let dust blow over neighbouring homes. Prepare excessive debris for removal by stockpiling in a suitable location. | 11 | All Operators |
|  |  | Overhead Power lines and underground services | 10 | Look up and live! Dial before you dig. Be aware of services in your work area. If in doubt ask your team leader. | 24 | All Operators |
| ## c | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| 7 | Movement of Rail Vehicles by certified operators | Collision, impact, entrapment | 19 | All rail vehicle movements will only be carried out by certified RIC officers & employees and at the discretion of their team leader. No OTHR members shall operate any plant on the line until such time that certification of OTHR, the item of plant and the Operator is fulfilled as required by ITSRR. (Independent Transport Safety and Reliability Regulator.) | 24 |  |
|  |  | Runaway | 15 | Always apply the park brake when the vehicle is not in use or stopped on the line. | 23 |  |
|  |  | Excessive speed | 19 | Never exceed the OTHR speed limit of 10km per hour for open areas and walking pace when in work areas. | 23 |  |

| ## Step # | Process Step | Hazard | Risk | Control Measure | Risk | Responsibility |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Rubbish removal | Handling Sharps, broken glass etc. | 8 | Wear PPE when loading rubbish and be careful to avoid cuts and scratches. Report all injuries to the team leader. | 20 | Everybody |
|  |  | Clearing and handling General Rubbish and Debris | 8 | All debris is to be removed and either stored or dumped as required. Wear appropriate PPE as required when handling waste. | 20 | All |
| 9 | Personal Hygiene & | Disease and sickness | 7 | Never use the work area as a toilet, avoid spitting in the work area, have open wounds dressed to control body fluids and protect others. If you feel sick and are unwell then you should be at home. | 17 | Everybody |