ACTION BY KEY: PR= President, OM= Operations Manager, SM= Systems Manager, SEC= Secretary, PO= Public Officer, TM= Track Manager, FM= Finance Manager, , IM= Infrastructure Manager, , RM=Rolling stock Manager, TL=Team Leader, DR=Driver, OB=Observer

Risks in OTHR operation: Train movement across OTHR Level Crossings     Affects objective: Safety issues with level crossing movements during train operation.
Document Date: 12/06/12 	Prepared by:  Ian Davis         Assessed by: G Parker, Oberon Council August 2012

|  | Risk No. |  | Hazard What can go wrong? | Risk What could happen? | Inherent Risk |  |  | Controls How could it be fixed? | Residual Risk |  |  |  | Finding: Issues? Problems? Adopt? | Action |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | L’hd. | Cons | Risk |  | L’hd. | PEC |  | Risk |  | By |  |  | When |  |
|  |  |  | Description and Context | This risk assessment was done in conjunction with The Oberon Council as part of the preparation for the Interface Agreement requirements. There are 12 level road crossings (some public and some private) in the Stage 1 section of track between Oberon and Hazelgrove. There is also a walking /cycling track (Rail Trail) along side the railway within corridor for the entire length of this section. The Rail Trail is managed by Oberon Council. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Crossing #1 Albion St Crossing #2 Lowes Mount Road |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 1 |  | Collision with Road Vehicle | Injury to vehicle driver and/or passengers Damage to property | 2 | 6 | 8 | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver sounds horn and proceeds, with care, at 5kph till clear of crossing | 1 | 2 |  | 3 | Adopt Driver to proceed with caution |  | DR OB OM |  | During operation |  |
|  | 2 |  | Collision with pedestrian or bike rider | Injury to person Damage to bike | 1 | 6 | 7 | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that no pedestrians or bike riders are moving. Driver sounds horn and proceeds at 5kph till clear of crossing | 1 | 2 |  | 3 | Adopt |  | DR OB OM |  | During operation |  |
|  | 3 |  | - Signage damaged | Vehicle driver/pedestrian unaware that train in operation Vehicle driver/pedestrian unaware that they have to give way to train. Driver/pedestrian collides with train. | 3 | 5 | 8 | Horn sounded and train proceeds at low speed. Driver and Observer aware of any movement at crossing. All signage set and inspected prior to train operations. | 2 | 2 |  | 4 | Adopt |  | DR OB OM |  | Prior and during operation |  |
|  | 4 |  | Crossing not clear or damaged | Loco could derail and damage itself and other infrastructure. Operations staff could be injured Crossing could be damaged restricting further operations Locomotive could hit obstruction. | 1 | 6 | 7 | Track inspection carried out before train operations and inspects for damage. Train has stopped at crossing prior to crossing. Any obstruction or damage is visible to driver and observer. | 1 | 2 |  | 3 | Adopt |  | DR OB OM |  | Prior and during operation |  |
|  |  |  | Crossing #3 Gate 6 (Borg Entrance) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property | 2 | 6 | 8 | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver sounds horn and proceeds at 5kph till clear of crossing | 1 | 2 |  | 3 | Adopt. |  |  | DR OB OM | Prior and during operation |  |
| 2 |  | Collision with pedestrian or bike rider |  | Injury to person Damage to bike | 3 | 5 | 8 | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that no pedestrians or bike riders are moving. Driver sounds horn and proceeds at 5kph till clear of crossing | 2 | 2 |  | 4 | Adopt Council needs to fix fence and erect warning signs on track |  |  | DR OB OM | Prior and during operation |  |

| Risk No. | Hazard What can go wrong? |  | Risk What could happen? |  | Inherent Risk |  |  |  |  |  | Controls How could it be fixed? |  | Residual Risk |  |  |  |  |  | Finding: Issues? Problems? Adopt? |  | Action |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | L’hd. |  | Cons |  | Risk |  |  |  | L’hd. |  | PEC |  | Risk |  |  |  | By |  |  | When |  |  |  |
| Crossing #4 – Bilray Park |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | No traffic. Collision with Pedestrian or bicycle |  | Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track |  | DR OB OM | Prior and during operation |  |  |  |  |
| Crossing #5–Clover Lane |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Light traffic Pedestrian and cycle traffic have access to crossing |  | Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track. |  | DR OB OM | Prior and during operation |  |  |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |  |  |
|  |  | Crossing #6–Clover Hills |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Infrequent traffic Collision with Pedestrian and cycle traffic |  | Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track |  | DR OB OM | Prior and during operatio |  |  |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |  |  |
|  |  | Crossing #7–Rutters Ridge Road |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Light traffic Collision with Pedestrian and cycle traffic |  | Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 7 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track. |  | DR OB OM | Prior and during operation |  |  |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |  |  |

| Risk No. | Hazard What can go wrong? |  | Risk What could happen? |  | Inherent Risk |  |  |  |  |  | Controls How could it be fixed? |  | Residual Risk |  |  |  |  |  | Finding: Issues? Problems? Adopt? |  | Action |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | L’hd. |  | Cons |  | Risk |  |  |  | L’hd. |  | PEC |  | Risk |  |  |  | By |  |  | When |  |
|  |  | Crossing #8–Christie-Johnston Property |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Infrequent traffic Collision with Pedestrian and cycle traffic. |  | Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track |  | DR OB OM | Prior and during operation |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |
|  |  | Crossing #9–Garbage Tip |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Collision with traffic Collision with Pedestrian and cycle traffic |  | Damage to property Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 2 |  | 2 |  | 4 |  | Adopt Council needs to fix fence and erect warning signs on track and road. |  | DR OB OM | Prior and during operation |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |

|  | Crossing #10–Council Property Access |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | No traffic Collision with Pedestrian and cycle traffic | Injury to pedestrians or cyclists | 1 | 5 | 6 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 1 | 1 | 2 | Adopt Council needs to fix fence and erect warning signs on track. | DR OB OM | Prior and during operation |  |
|  | Crossing #11–Hanrahan Property Access |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 | Light traffic Collision with Pedestrian and cycle traffic | Injury to pedestrians or cyclists | 1 | 5 | 6 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 1 | 1 | 2 | Adopt Council needs to fix fence and erect warning signs on track. | DR OB OM | Prior and during operation |  |
| 2 | Collision with Road Vehicle | Injury to vehicle driver and/or passengers Damage to property | 2 | 6 | 8 | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver sounds horn and proceeds at 5kph till clear of crossing | 1 | 2 | 3 | Adopt. | DR OB OM | Prior and during operation |  |

| Risk No. | Hazard What can go wrong? |  | Risk What could happen? |  | Inherent Risk |  |  |  |  |  | Controls How could it be fixed? |  | Residual Risk |  |  |  |  |  | Finding: Issues? Problems? Adopt? |  | Action |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | L’hd. |  | Cons |  | Risk |  |  |  | L’hd. |  | PEC |  | Risk |  |  |  | By |  |  | When |  |
|  |  | Crossing #12–Black Bullock Road |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1 |  | Light traffic Collision with Pedestrian and cycle traffic |  | Damage to traffic Injury to pedestrians or cyclists |  | 1 |  | 5 |  | 6 |  | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph |  | 1 |  | 1 |  | 2 |  | Adopt Council needs to fix fence and erect warning signs on track. |  | DR OB OM | Prior and during operation |  |  |
| 2 |  | Collision with Road Vehicle |  | Injury to vehicle driver and/or passengers Damage to property |  | 2 |  | 6 |  | 8 |  | All warning signs are in place. Train stops at level crossing. Driver and Observer ensures that all traffic is stopped Driver sounds horn and proceeds at 5kph till clear of crossing |  | 1 |  | 2 |  | 3 |  | Adopt. |  | DR OB OM | Prior and during operation |  |  |

ACTION BY KEY: PR= President, OM= Operations Manager, SM= Systems Manager, SEC= Secretary, PO= Public Officer, TM= Track Manager includes ATM= Assistant TM, FC= Finance Co-ordinator, TR= Treasurer IM= Infrastructure Manager, IA= Internal Auditor, RM=Rollingstock Manager

SIGNATURE SHEET - Risk Assessment for: …Train movement across Rail or Road Crossings     …
Risk Assessment associated with OTHR operation described above.                          Date of Operation: 17/10/2010

| Risk No. | Hazard What can go wrong? | Risk What could happen? | Inherent Risk |  |  | Controls How could it be fixed? | Residual Risk |  |  | ALARP | Finding: Issues? Problems? Adopt? | Action |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | L’hd. | Cons | Risk |  | L’hd. | Cons | Risk | ? |  | By | When |
| ALL | As described above. | I have discussed and understand the risks. |  |  |  | I will implement the Controls described above to the best of my ability so that the Risk is managed so that it is AS LOW AS REASONABLY PRACTICAL. |  |  |  |  | Note any issues you have with the Risks, Management or Controls. |  |  |
| OPERATING CREW. The operating crew on the day are requested to sign this document indicating that they have READ and UNDERSTOOD the RISKS and CONTROLS associated with this operation. |  | NAME (Print) ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… |  |  |  | POSITION (Task) ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… | signature ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… |  |  |  | COMMENT ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. |  |  |

|  |  | Consequence (Cons) - NO Control/s |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Not Significant 1 | Minor 2 | Moderate 3 | Major 4 | Extreme 5 |
| 5 ALMOST CERTAIN | L I K E L I H O O D (L’hd) | MEDIUM 6 | HIGH 7 | VERY HIGH 8 | VERY HIGH 9 | VERY HIGH 10 |
| 4 LIKELY |  | LOW 5 | MEDIUM 6 | HIGH 7 | VERY HIGH 8 | VERY HIGH 9 |
| 3 POSSIBLE |  | LOW 4 | LOW 5 | MEDIUM 6 | HIGH 7 | VERY HIGH 8 |
| 2 UNLIKELY |  | VERY LOW 3 | LOW 4 | LOW 5 | MEDIUM 6 | HIGH 7 |
| 1 RARE |  | VERY LOW 2 | VERY LOW 3 | LOW 4 | LOW 5 | MEDIUM 6 |
| RATINGS IN ALL FIELDS Higher Numbers are an undesirable level. Risk Level is the sum of the Likelihood and Probable Effectiveness of Control/s |  | 1 Most Effective | 2 Very Effective | 3 Moderately | 4 Not Very | 5 Least Effective |
|  |  | Probable Effectiveness of Control/s (PEC) |  |  |  |  |
|  |  | RISK LEVEL Very High - Unacceptable (Intolerable) 8 - 10 High - Prompt Action Required (Intolerable) 7 Medium - Proceed with Caution 6 Low - Plan for corrective action 4 - 5 Very Low - Acceptable 2 – 3 |  |  |  |  |