ACTION BY KEY: PR= President, OM= Operations Manager, SM= Systems Manager, SEC= Secretary, PO= Public Officer, TM= Track Manager, FM= Finance Manager, TR= Treasurer, IM= Infrastructure Manager, IA= Internal Auditor, RM=Rolling stock Manager, TL=Team Leader

Risks in OTHR operation: Train movement across Rail or Road Crossings     Affects objective: Safety issues with level crossing movements during train operation.
Document Date: 17/10/10 	Drafted by:  Ian Davis         Assessed by: …………………..………

| Risk No. | Hazard What can go wrong? | Risk What could happen? | Inherent Risk | Controls How could it be fixed? | Residual Risk | ALARP | Finding: Issues? Problems? Adopt? | Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | L’hd. | Cons | Risk |  | L’hd. | PEC | Risk | ? |  | By | When |
|  | Crossing #1 – Albion St |
| 1 | Heavy traffic | Train interrupts traffic flow Train or carriage hits vehicle on crossing | 3 | 5 | 8 | Warning lights and notice on road before crossing when train is in use. Warning light on each gate Train stops before crossing. Train crew open gates across road and stops traffic. Train speed limit 5kph | 2 | 8 | 2 | y | Adopt. Gates and warning lights will need to be installed prior to operational status of railway | PR tm RM OM | Prior to operation |
| 2 | Pedestrian and cycle traffic have access to crossing. | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track | 2 | 8 | 3 | Y | Adopt Council needs to fix fence and erect warning signs on track | PR tm RMOM | Prior to operation |
| 3 | Resumption of traffic flow. | Vehicle hits gate. Driver ignores lights and gates | 2 | 5 | 4 | Train stops after crossing. Train crew opens gates. Train proceeds to next crossing after picking up crew member. Speed limit 5kph | 2 | 8 | 4 | y | Adopt. Determine what reporting action can be taken against drivers who ignore gates. | PR tm RM OM | During Operation |
|  | Crossing #2 –Lowes Mount Road |
| 1 | Heavy traffic (no pedestrian or cycle traffic) | Train interrupts traffic flow Train or carriage hits vehicle on crossing | 3 | 5 | 8 | Warning lights and notice on road before crossing when train is in use. Warning lights on gates Train stops before crossing. Train crew open gates across road and stops traffic. Train speed limit 5kph | 2 | 8 | 2 | y | Adopt. Gates and warning lights will need to be installed prior to operational status of railway | PR tm RM OM | Prior to operation |
| 2 | Resumption of traffic flow. | Vehicle hits gate. Driver ignores lights and gates | 2 | 5 | 4 | Train stops after crossing. Train crew opens gates. Train proceeds to next crossing after picking up crew member. Speed limit 5kph | 2 | 8 | 4 | y | Adopt . Determine what reporting action can be taken against drivers who ignore gates. | PR tm RM OM | During Operation |
|  | Crossing #3–Gate 6 |
| 1 | Large trucks crossing | Train interrupts traffic flow Train or carriage hits vehicle on crossing | 3 | 5 | 8 | Warning lights and notice on road before crossing when train is in use. Train stops before crossing. Train crew open gates across road and stops traffic. Train speed limit 5kph | 2 | 8 | 2 | y | Adopt. Gates and warning lights will need to be installed prior to operational status of railway. | PR tm RM OM | Prior to operation |
| 2 | Pedestrian and cycle traffic have access to crossing. | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track | 2 | 8 | 3 | Y | Adopt Council needs to fix fence and erect warning signs on track | PR tm RMOM | Prior to operation |
| 3 | Resumption of traffic flow. | Vehicle hits gate. Driver ignores lights and gates | 2 | 5 | 4 | Train stops after crossing. Train crew opens gates. Train proceeds to next crossing after picking up crew member. Speed limit 5kph | 2 | 8 | 4 | y | Adopt . | PR tm RM OM | During Operation |

| Risk No. | Hazard What can go wrong? | Risk What could happen? | Inherent Risk | Controls How could it be fixed? | Residual Risk | ALARP | Finding: Issues? Problems? Adopt? | Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Crossing #4–Bilray Park |  | L’hd. | Cons | Risk |
| 1 | Infrequent traffic Pedestrian and cycle traffic have access to crossing. | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | Y | Adopt Council needs to fix fence and erect warning signs on track | PR tm RMOM | Prior to operation |
|  | Crossing #5–Clover Lane |  | L’hd. | Cons | Risk |
| 1 | Light traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |
|  | Crossing #6–Clover Hills |  | L’hd. | Cons | Risk |
| 1 | Infrequent traffic Pedestrian and cycle traffic have access to crossing. | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | Y | Adopt Council needs to fix fence and erect warning signs on track | PR tm RMOM | Prior to operation |
|  | Crossing #7–Rutters Ridge Road |  | L’hd. | Cons | Risk |
| 1 | Light traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |

|  | Crossing #8–Christie-Johnston Property |  | L’hd. | Cons | Risk |
| --- | --- | --- | --- | --- | --- |
| 1 | Infrequent traffic Pedestrian and cycle traffic have access to crossing. | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | Y | Adopt Council needs to fix fence and erect warning signs on track | PR tm RMOM | Prior to operation |
|  | Crossing #9–Garbage Tip |  | L’hd. | Cons | Risk |
| 1 | Light traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |
|  | Crossing #10–Council Property Access |  | L’hd. | Cons | Risk |
| 1 | No traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |
|  | Crossing #11–Hanrahan Property Access |  | L’hd. | Cons | Risk |
| 1 | Light traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |
|  | Crossing #12–Black Bullock Road |  | L’hd. | Cons | Risk |
| 1 | Light traffic Pedestrian and cycle traffic have access to crossing | Injury to pedestrians or cyclists | 3 | 5 | 4 | Erect fence between walking/cycle track Warning signs to be erected on walk/cycle track Very visible crossing Train limited to 5kph | 2 | 8 | 3 | y | Adopt Council needs to fix fence and erect warning signs on track. | PR tm RMOM | Prior to operation |

ACTION BY KEY: PR= President, OM= Operations Manager, SM= Systems Manager, SEC= Secretary, PO= Public Officer, TM= Track Manager includes ATM= Assistant TM, FC= Finance Co-ordinator, TR= Treasurer IM= Infrastructure Manager, IA= Internal Auditor, RM=Rollingstock Manager

SIGNATURE SHEET - Risk Assessment for: …Train movement across Rail or Road Crossings     …
Risk Assessment associated with OTHR operation described above.                          Date of Operation: 17/10/2010

| Risk No. | Hazard What can go wrong? | Risk What could happen? | Inherent Risk | Controls How could it be fixed? | Residual Risk | ALARP | Finding: Issues? Problems? Adopt? | Action |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | L’hd. | Cons | Risk |  | L’hd. | Cons | Risk | ? |  | By | When |
| ALL | As described above. | I have discussed and understand the risks. | I will implement the Controls described above to the best of my ability so that the Risk is managed so that it is AS LOW AS REASONABLY PRACTICAL. | Note any issues you have with the Risks, Management or Controls. |
| OPERATING CREW. The operating crew on the day are requested to sign this document indicating that they have READ and UNDERSTOOD the RISKS and CONTROLS associated with this operation. | NAME (Print) ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… ………………………………………………… | POSITION (Task) ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… | signature ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… ………………………… | COMMENT ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. ………………………………………. |